|  |  |  |  |
| --- | --- | --- | --- |
| **Date** | Tuesday 7 June 2022 | **Meeting No** | 23 |
| **Chair** | Vince Haining | **Time** | 8.00am – 9.00am |
| **Location** | Zoom | **Minutes** | Mathew Collum  |

|  |  |
| --- | --- |
| **Members** |  |
| *Present** Vince Haining [**Chair**]
* Therese Fitzgerald, Kensington Association
* Karen Snyders, City of Melbourne
* Maree Klein, City of Melbourne
 | *Apologies** Matt Hammond, Kensington Association
* Helaine Stanley, The Venny
* Richard Reilly, Kensington & Flemington Junior Sports Clubs
* Karen Hammarberg, community representative
* Deb Wilson, Unison Housing
* Sally Cunnington, Resident
* Sam Hurst, Lloyd Street Business Estate
* Guilliano Andy, Greater Western Water
* Brett Hope, Greater Western Water
 |
| **In attendance** |  |  |
| *Present** Rob Mair, CYP Cross Yarra Partnership (CYP)
* Rod Kerr, CYP
* Michael Prebeg, Rail Network Alliance (RNA)
* Niall Forbes, RIA
 | * Tyson Garlick, RPV Rail Projects Victoria (RPV)
* Janette Sato, RPV
* Raj Thurman, RPV
* Toph Papasidero, RPV
* Mathew Collum, RPV **(Secretariat)**
 |  |

|  |  |
| --- | --- |
| 1. | Introduction and Welcome |
|  | Matters arising: * Vince Haining welcomed members to the Kensington Community Reference Group (CRG).
 |
| 2.  | **Outstanding Actions and Issues Register** |
|  | Matters arising:* The CRG discussed the Outstanding Actions and Issues Register:
	+ In relation to K7-3, a site tour of Arden Station site was held. Therese Fitzgerald (Kensington Association) provided positive feedback on the visit.
	+ In relation to K20-1, information relating to crime prevention and security within the Kensington precinct has been circulated to CRG Members and further information will be provided prior to urban realm works commending in 2023.
	+ In relation to K22-1, correspondence regarding the use of generators, noise mitigation and noise levels associated with generator usage was shared with the Kensington Association in April 2022.
 |
| 3. | **Contractors Presentations**  |
|  | Presentation by Niall Forbes (RNA) and Rod Kerr (CYP) on the Kensington construction update. Presentation by Niall Forbes (RNA), Rod Kerr (CYP) and Rob Mair (CYP) on upcoming works.Presentation by Rob Mair (CYP) on traffic.Presentation by Michael Prebeg (RNA) on the future public realm works. Presentation by Michael Prebeg (RNA) on Communication and engagement activities. Presentation by Rob Mair (CYP) on an overview of progress made across the project. Matters arising:* Therese Fitzgerald (Kensington Association) asked about the level of truck movements associated with the upcoming works. CYP advised there will be some concrete and rebar deliveries to support the construction of the HV substation. There won’t be further rail deliveries to the Western Portal.
* Therese Fitzgerald raised that a small truck travelled down Ormond Street and then around the bollards and across the median before joining Childers Street. CYP acknowledged the feedback and agreed to look into the issue.
* Therese Fitzgerald raised that the placement of speed humps on Childers Street allows cars to build up significant speed. CYP acknowledged the feedback and confirmed it will investigate.
* Therese Fitzgerald raised the need to review the Kensington Road, Hobson Road and Childers Street lights sequence because the northbound traffic has more time than the southbound traffic. CYP agreed to follow up on the issue raised.
* Therese Fitzgerald asked whether the project program was being impacted by the current global supply chain issues. CYP advised that although there have been some impacts, it is still on target to be running trains through the tunnel in 2025.
 |
| 4.  | General feedback and items for future discussion |
|  | Matters arising: * Therese Fitzgerald raised the issue of reduced availability of parking in the area, particularly on weekends when sports are scheduled. CYP and City of Melbourne acknowledged the feedback.
 |
| 5.  | Meeting close |
|  | * Next meeting will be in November 2022
 |

**NEW ACTIONS AND ISSUES**

|  |  |  |
| --- | --- | --- |
| # | **ACTION / ISSUE** | **OWNER**  |
| **K23-1** | CYP to look into the issue of vehicles traveling through the bollards on Ormond Street and across the pedestrian crossing before joining Childers Street | CYP |
| **K23-2** | CYP to investigate vehicle speeds on Childers Street. | CYP |
| **K23-3** | CYP to review the Kensington Road, Hobson Road and Childers Street lights sequence. | CYP |