| Date | Wednesday 11 February 2026 | Meeting No | 62 |
| --- | --- | --- | --- |
| Chair | Jeni Coutts | Time | 8.00am – 9.00am |
| Location | In person, The Royce Hotel | Minutes | Jemma Erickson |

| Members and attendees |  |  |
| --- | --- | --- |
| Present - Jeni Coutts [Chair] - Fraser Read-Smith, The Domain - Colin Stuckey, Melbourne Grammar School - Karen Baynes, Domain Hill - Jan Swinburne, The Botanica Apartments - Petra Glare, Albert Road Clinic - Phil Lukies, Melbourne South Yarra Residents Group - Neil Hutchinson, City of Melbourne | Present - Dan Young, CYP - Minh Le, MTPO - Paula Williams, MTPO - Kate Walshe, CYP - Teresa Scalise, CYP - Jemma Erickson, MTPO | Apologies - Richard Henley, Hallmark Apartments - Simon Spain, Hallmark apartments - Dean Nightingale, G12+ - Carla Granozio, Melbourne Girls Grammar School - Andrew Bennett, South Yarra Residents Association - Michael Butcher, Melbourne South Yarra Residents Group - Richard Greig, City of Melbourne - Maree Klein, City of Melbourne - Jamie McBride, Domain Road Traders - Gary Brennan, Bike Network Victoria - Clare Hart, Royal Botanic Gardens - Maraika van Wessem, Royal Botanic Gardens - Andrea Coote, The Domain - Ingrid Perronnet, City of Port Phillip - Mai Luu, City of Port Phillip - Tim Fullerton, MTPO |

| 1. | Introduction and Welcome |
| --- | --- |
|  | Matters arising: Jeni Coutts welcomed members to the final meeting of the Domain Community Reference Group (CRG). |
| 2. | Outstanding actions and issues register |
|  | Matters arising: In relation to A55-1, MTPO provided an overview of the Signal Optimisation Trial which occurred from November 2025 to January 2026, in collaboration with DTP. Based on positive outcomes, the changes have been made ongoing. Queuing on Park Street is not within the project domain and was not addressed in the trial. MTPO noted DTP continues to monitor the roadways and is the appropriate point of contact going forward. In relation to A59-5, MTPO advised residents should contact the City of Port Phillip (CoPP) for further updates. MTPO will again raise the matter discussed with CoPP. In relation to A60-1, CYP advised it has completed two rounds of top-dressing on the lawn at the South African Soldiers’ Memorial in 2025. The third and final round occurred in January 2026. Works are now complete and the area is being maintained by CoPP. Karen Baynes noted CoPP has advised it may reinstate some of the original planting at the edges of the memorial site. In relation to A60-6, MTPO provided the contact list. The presentation slides, including the contact list, will be distributed to attendees after the meeting. |
| 3. | Summer Start and Big Switch |
|  | Presentation by Minh Le (MTPO) on the Summer Start and Big Switch. Matters arising: Fraser Read-Smith asked how many people attended Anzac Station on opening day. MTPO advised it had requested this information but not yet received it. Petra Glare noted the Metro Tunnel has provided a more convenient commute between the Albert Road Clinic and hospitals in Parkville. Neil Hutchinson (City of Melbourne (CoM)) asked about ongoing reporting in relation to project outcomes. MTPO advised project outcomes in relation to patronage, customer behaviour, etc. will be observed through reporting by DTP, VIDA, Yarra Trams, and MTM. CYP provided an overview of the Embellishment Creative Program book distributed to CRG members by MTPO. CYP confirmed many residual items from the creative program were donated to CoM and can be found on display at Town Hall. |
| 4. | - Official business closed |
|  | Matters arising: - Karen Baynes provided positive feedback to CoM in relation to footpath cyclist markings on St Kilda Road. - The CRG members and attendees thanked the project staff and expressed their enthusiasm for the project and Anzac Station. - Phil Lukies requested an update on Domain Road trams. MTPO advised DTP has not yet indicated a timeline for the matter, however DTP will need time to observe the network and patronage levels post-Big Switch before making any changes. Residents will need to contact DTP for further updates. - Jeni Coutts thanked the CRG members and attendees for their ongoing support and commitment to the project. - This is the final meeting of the Domain CRG. |

NEW ACTIONS AND ISSUES

Nil.