Reference: WES1902.05

12 February 2019

Works update – Beevers Street closure

Construction is well underway on Beevers Street to relocate some existing overhead power lines that currently run along the West Gate Freeway underground, with stage two works nearing completion.

Stage three of these works will begin ahead of schedule, and as part of these works a section of Beevers Street will be closed to vehicles.

Temporary closure of a section of Beevers Street

Thursday 14 February – Saturday 23 February 2019

During this time:

* a section of Beevers Street will be closed to vehicles – this is marked on the map over the page as stage three; and
* driveway and footpath access to your property will be maintained.

Where to park your vehicle:

* please ensure you only park on the south side of Beevers Street and do not park your vehicle in the construction area (stage three) during this time as access will be blocked and you will be unable to access your vehicle; and
* please see the map over the page for location details.

**What you could expect:**

* your garbage collection will return to normal;
* an increase in construction vehicles within the area;
* an increase in construction noise during the day from our machinery and trucks; and
* water spray trucks to help manage dust and dirt and loads will be covered when dirt and rock are being transported.

These works will generally be carried out from Monday to Friday between 7am - 6pm and Saturdays between 7am - 3pm, however some night works may be required. When works are scheduled out of hours and may have a direct impact on you, we will provide further information before works start.

**Final asphalting works:**

Once we conclude our trenching works on Beevers Street, we will need to do a final asphalt and seal of the road. To do this, in late February, Beevers Street will be temporarily closed to all vehicle traffic for up to five days to complete these works quickly and safely. More information will be provided on this in the next week.

**Please note that works and timings may change in the event of bad weather or other unavoidable circumstances.**

**For updates and more information about our works please visit westgatetunnelproject.vic.gov.au or contact us using the details below.**

****

|  |
| --- |
| **Contact us**Please contact us if you have any questions or feedback about these works. |
|  | westgatetunnelproject.vic.gov.au |  | facebook.com/westgatetunnelproject |
|  | info@wgta.vic.gov.au |  | @westgatetunnel |
|  | 1800 105 105  |  | West Gate Tunnel ProjectGPO Box 4509Melbourne Victoria 3001 |
|  | **Interpreter service: 13 14 50** |  |  |