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MINUTES
CBD Community Reference Group

	 Date
	Monday 11 May 2026
	Meeting No
	67

	Chair
	Chris Lovell
	Time
	5pm – 6.30pm

	Location
	Westin Hotel / Conference Call
	Minutes
	Jemma Erickson



	In attendance
	
	

	Present
· Chris Lovell [Chair]
· Neil Hutchinson, City of Melbourne
· Karen Snyders, City of Melbourne
· Maree Klein, City of Melbourne
· Sanket Kargathra, City of Melbourne
· Ross Jones, A’Beckett Tower
· Susan Jones, A’Beckett Tower
· Denise Nakis, Sentigini
· Hughie Nakis, Sentigini
· Brendan Ryan, MBCM
· Matthew Kwong, Yarra Trams 
· Chris Munn, Lendlease
· Jacqueline Saultry, Lendlease 
· Robert Seear, Greater Western Water
· Kate Walshe, CYP
· Dan Young, CYP
· Teresa Scalise, CYP
· Minh Le, VIDA Metro
· Paula Williams, VIDA Metro
· Danielle Koroneos, VIDA Metro
· Tim Fullarton, VIDA Metro
· Barry McGuren, VIDA Metro 
· Jemma Erickson, VIDA Metro [Secretariat]
	Apologies
· Franca Katsaris, Ham Kerr Property
· Michael Katsaris, Ham Kerr Property
· Nazzareno Marchionda, Ross House 
· Marg Dennis, Flinders Quarter 
· Eugene Austin, Clements House 
· Andrew Milward-Bason, Nicholas Building 
· Karl Vaitiekunas, Nicholas Building
· Michael Clarke, ALE Group
· Mark Crick, ALE Group
· Megan Herring, Young and Jackson Hotel
· Michael Griffiths, Ross House 
· Kate Blackwood, Yarra Trams 
· Graham Jephcott, ACMI 
· Caitlyn Marshall, ACMI
· Robert Sopenlehto, Bible House
· Faruk Delalic, Verve Milano Building
· Barry Mate, Currie and Richards Building
· Louise Mate, Currie and Richards Building
· Anna Manarczyk, Melcorp Strata
· Anthony English, State Library Victoria
· Robert Moore, Brady Hotel
· Tony Battaglia, A’Beckett Tower
· Chee Wei, UEM Sunrise
· Jenna Weber, Scape
· Mark Callanan, Melbourne Central
· Robbie McGowan, RMIT
· Pin Ng, Clements House
· Paul Jeffries, The Westin Melbourne 
· Matthew Harris, Aurora 
· Alex McCormick, Aurora 
· Melanie Davey, Root Partnerships (St Paul’s Cathedral)
· Damien De Groot, Map Co
· Simon Sirgiovanni, Greater Western water
· Simon Pockley, Bible House 
· Peter Brown, Manchester House
· Melanie Ashe, Flinders Quarter
· Maria Groner, Traveller’s Aid




	1.
	Introductions and welcome 

	
	Chris Lovell welcomed members to the meeting of the Community Reference Group (CRG).

	2.
	Outstanding Actions and Issues Register 

	
	Matters arising: 
· The CRG discussed the Outstanding Actions and Issues Register, including: 
· In relation to C66-1, CYP and MTPO provided updates:
· The loading dock has been operating since 30 November 2025 with no reported issues.
· The loading dock is being utilised for waste collection and the delivery of station consumables, retail fit out and stock and for some CYP supplies necessary for the completion of the Federation Square entrance.
· The sliding door is motorised and quiet. Any deliveries or waste collection are conducted with the sliding door closed to prevent excessive noise. 
· Any future feedback should be provided via the Public Transport Victoria hotline, 1800 800 007, which has a dedicated resource for all MTP enquiries. 
· In relation to C66-2, the gantry is not within project scope and will be removed by Scape.
· In relation to C66-3, the development at 244 Flinders Street is managed by VHBA. Further information is available online.
· In relation to C66-4, a presentation from Lendlease is tabled for today’s meeting.

	3.
	Presentations

	
	Presentation by Lendlease on Town Hall Place.
Presentation by Dan Young (CYP D&C) on the Works update. 
Presentation by Minh Le (MTPO) on the Metro Tunnel Opening Recap.
Presentation by the City of Melbourne (CoM) on the Melbourne CBD Little Streets.
Matters arising: 
· In relation to Town Hall Place, CoM asked if there will be any loading demand from Flinders Lane. Lendlease advised loading would occur via Flinders Street only. 
· Neil Hutchinson (CoM) requested clarification on meetings with Dangerfield and Young and Jackson, in addition to an update on when waste bins will be removed from Flinders Street. CYP advised stakeholder engagement is ongoing and it is working through options to remove the bins. Denise Nakis advised she has not attended recent meetings regarding waste management with Dangerfield. MTPO to clarify post-meeting.
· Susan Jones asked about patronage levels of the Metro Tunnel since opening. MTPO advised observations thus far have been positive.
· Yarra Trams noted an anecdotal decrease in overcrowding on trams in relation to special events.
· In relation to Little Streets shared spaces, Susan Jones raised concerns around continued problematic behaviour from delivery motorcycles. CoM advised it is meeting regularly with Victoria Police to raise and manage the matter. 

	4.
	General feedback and items for future discussion

	
	Matters arising: Nil. 

	5.
	Meeting close

	
	· This is the final meeting of the CBD CRG.



OUTSTANDING ACTIONS AND ISSUES REGISTER
Nil.
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